# NPA 514 RELIEF PLANNING WORKING GROUP - TIF REPORT

Date Submitted: 	December 19, 2001

WORKING GROUP:  NPA 514 Relief Planning Committee (Ad Hoc)

REPORT #:	004						File ID:  514RE04A.doc

REPORT TITLE:  Revised NPA 514 Relief Implementation Plan

OUTCOME: 	Consensus

RELATED TASK(s) #:	None

BACKGROUND:

In Order CRTC 2000-1187, the Commission approved the implementation of area code relief for NPA 514 using the distributed overlay method, with the new NPA to be introduced on 7 June 2003, one year prior to the projected exhaust date in June 2004.  All existing and potential code holders providing or intending to provide service in NPA 514 were directed to immediately begin implementation of relief as set out in the Order.  In addition, the Commission directed the CISC ad hoc NPA 514 Relief Planning Committee (RPC or Committee) to file an Implementation Plan that reflected the Commission's determinations in this Order by no later than 31 May 2001.

In accordance with Order CRTC 2000-1187, the NPA 514 RPC submitted a Relief Implementation Plan, including a Consumer Awareness Program and Jeopardy Contingency Plan to the Commission for consideration and approval, on April 25, 2001.

Subsequently, in response to a joint application to review and vary Order CRTC 2000-1187, filed 14 May 2001, the CRTC issued Decision 2001-648 on 15 October 2001.  In that Decision, the Commission determined that there is sufficient evidence to warrant a deferral of the relief date to 7 February 2004 and to implement the permissive dialing period beginning on 18 October 2003 and ending on 7 February 2004.  In addition, the Commission directed that COCUS data be collected semi-annually in NPA 514 in February and August 2002 and quarterly in February, May and August 2003.  Also, the Commission permitted carriers to phase-in the standard text permissive dialing announcement between 18 October 2003 and 25 October 2003, and to phase-out this announcement between 7 February 2004 and 14 February 2004.  Furthermore, the Commission indicated that it expects all current area code relief activities to adhere, to the greatest extent possible, to the new Canadian area code relief guidelines that were approved in Decision CRTC 2001-607.

Also, in CRTC Decision 2001-365 “Assignment of central office codes following relief of an area code”, the Commission considered the issue of setting aside codes for future new entrants and directed that a pool of CO codes be made accessible to any carrier applying for an initial code in a particular exchange following the introduction of a new area code using the overlay method.

Accordingly, the NPA 514 Relief Planning Committee reviewed the Relief Implementation Plan and agreed to submit this revised NPA 514 Relief Implementation Plan to the Commission.

The objective of this revised Relief Implementation Plan is to ensure that the relief for NPA 514 via the distributed overlay method is provided by the revised Relief Date of 7 February 2004.

RECOMMENDATIONS:

The NPA 514 Relief Planning Committee recommends approval of the revised schedules and related text contained in the Revised NPA 514 Relief Implementation Plan.

ATTACHMENTS:

- Revised NPA 514 Relief Implementation Plan

# NPA 514 RELIEF IMPLEMENTATION PLAN

______________________________________________________________________

DATE: 	19 December 2001

______________________________________________________________________

TITLE: 	REVISED NPA 514 Relief Implementation Plan

______________________________________________________________________

DISTRIBUTION: 	CISC

______________________________________________________________________

Revised NPA 514 Relief

Implementation Plan

(New Overlay NPA is 438)

Introduction

In Order CRTC 2000-1187, the Commission approved the implementation of area code relief for NPA 514 using the distributed overlay method, with the new NPA to be introduced on 7 June 2003, one year prior to the projected exhaust date in June 2004.  All existing and potential code holders providing or intending to provide service in NPA 514 were directed to immediately begin implementation of relief as set out in the Order.  In addition, the Commission directed the CISC ad hoc NPA 514 Relief Planning Committee (RPC or Committee) to file an Implementation Plan that reflects the Commission's determinations in this order by no later than 31 May 2001.

In accordance with Order CRTC 2000-1187, the NPA 514 RPC (the Committee or RPC) submitted an Implementation Plan including an NPA Relief Plan Implementation Schedule (Attachment 1), Consumer Awareness Program (Attachment 2) and Jeopardy Contingency Plan (Attachment 4) to the Commission for consideration and approval.

Subsequently, in response to a joint application to review and vary Order CRTC 2000-1187, filed 14 May 2001, the CRTC issued Decision 2001-648 on 15 October 2001.  In that Decision, the Commission determined that there is sufficient evidence to warrant a deferral of the relief date to 7 February 2004 and to implement the permissive dialing period beginning on 18 October 2003 and ending on 7 February 2004.  In addition, the Commission directed that COCUS data be collected semi-annually in NPA 514 in February and August 2002 and quarterly in February, May and August 2003.  Also, the Commission permitted carriers to phase-in the standard text permissive dialing announcement between 18 October 2003 and 25 October 2003, and to phase-out this announcement between 7 February 2004 and 14 February 2004.  Furthermore, the Commission indicated that it expects all current area code relief activities to adhere, to the greatest extent possible, to the new Canadian area code relief guidelines that were approved in Decision CRTC 2001-607.

Also, in CRTC Decision 2001-365 “Assignment of central office codes following relief of an area code”, the Commission considered the issue of setting aside codes for future new entrants and directed that a pool of CO codes be made accessible to any carrier applying for an initial code in a particular exchange following the introduction of a new area code using the overlay method.

Accordingly, the NPA 514 Relief Planning Committee reviewed the Implementation Plan and agreed to submit this revised Implementation Plan to the Commission.

This revised Implementation Plan establishes an industry-level framework and timeframe for implementation activities for new NPA 438 (Attachment 1, Implementation Schedule).  The objective is to ensure that the relief for NPA 514 via the distributed overlay method is provided by the revised Relief Date of 7 February 2004.

This revised Implementation Plan addresses the activities, deliverables, and issues impacting more than one individual Telecommunications Service Provider (TSP).  It does not cover activities internal to each TSP.  Attachment 3 provides a list of activities that each TSP will need to address individually.  In addition, this Implementation Plan does not cover areas for which there is already an established process for coordination between TSPs to establish service.

In the event that circumstances change after the date when this Implementation Plan is approved by the CRTC, the RPC may propose modifications to this Implementation Plan as necessary.

1.0	Consumer Awareness Program

On 15 March 2001, the Consumer Awareness Program Working Group (CAPWG) was created.  Each TSP was requested to provide the name of a representative to serve on the Working Group.  The CAPWG is co-chaired by volunteer participants of the CAPWG. The CNA compiled and sent the list of all representatives on the CAPWG to the CAPWG distribution list (i.e., telephone number, fax number, street address, e-mail address).

The responsibilities of the CAPWG shall include, but not be limited to:

- Develop and agree on a Consumer Awareness Program

- Develop and submit progress reports

- Identify and address Consumer Awareness Program issues

- Act as single point of contact on Consumer Awareness Program issues

- Identify any consumer concerns or issues regarding the implementation of relief and advise the RPC and CRTC as necessary.

The role of the individual representatives of each TSP shall be to ensure that their organizations develop, submit and implement their individual consumer awareness plans in accordance with the Consumer Awareness Program and associated schedule.  Each representative shall act as the single point of contact for implementation of the consumer awareness program and activities for its organization.

The recommended Consumer Awareness Program is attached to this Implementation Plan (Attachment 2).

2.0	Inter Carrier Network and Technical Interfaces

All TSPs are required to implement the necessary network changes to route traffic to/from the new area code.  Switch translations must be updated and modified in all TSPs’ networks in order to process calls to/from the new area code.

2.01	Test Numbers

Test numbers in the new NPA will permit all carriers and other entities to test their equipment and ensure that the proper network changes have been made to route calls to each carrier operating in the new NPA.  The test numbers shall permit TSPs and users to test their equipment without having to incur toll charges.

The following carriers have agreed to provide test numbers in the new NPA as follows:

- AT & T Canada will provide 438-810-8378 (TEST)

- Bell Canada will provide 438-610-8378 (TEST)

- Call-Net Communications will provide 438-510-8378 (TEST)

Other carriers may request and receive test CO Codes and numbers for publication in the Test Plan, in accordance with the timeframe contained in the Implementation Schedule.

The test numbers must be activated in all networks by the date in the attached NPA Relief Plan Implementation Schedule and remain active until at least  one month after the Relief Date of 7 February 2004.

The test CO Codes used for the test numbers must be returned to the CNA in accordance with the Implementation Schedule.  The CNA shall initiate CO code reclamation in accordance with the Canadian Central Office (NXX) Code Assignment Guidelines for all CO codes allocated for testing purposes in the event that such CO codes are not returned by the above carriers to the CNA in accordance with the Implementation Schedule.

The standard network announcement for the test number must be bilingual as follows:

La communication a été établie avec succès au numéro de vérification de l'indicatif régional 438, à [INSÉRER ICI LE NOM DU TÉLÉCOMMUNICATEUR], Montréal, Québec, Canada.  You have successfully completed a call to the 438 Area Code Test Number at [INSERT CARRIER NAME HERE] in Montreal, Quebec, Canada.”

In addition to the above, carriers may request other test CO Codes in NPA 438 for test purposes within their own networks during the NPA implementation timeframe, in accordance with the Canadian Central Office Code (NXX) Assignment Guidelines.

3.0	Network Implementation Working Group (NIWG)

On 15 March 2001, the Network Implementation Working Group (NIWG) was created. Each TSP was requested to provide the name of a representative to serve on the Working Group.  The NIWG is co-chaired by volunteer participants of the NIWG.  The CNA compiled and sent the list of all representatives on the NIWG to the NIWG distribution list (i.e., telephone number, fax number, street address, e-mail address).

The role of the NIWG will be to identify and address network implementation issues that affect all carriers.  The responsibilities of the NIWG include, but are not limited to:

- Develop and agree on Network Implementation activities and schedule

- Develop and submit progress reports

- Develop inter-network test plans

- Identify and address implementation issues

- Act as single point of contact on network implementation issues

- Identify any concerns and issues regarding implementation and advise the RPC and CRTC as necessary.

The role of the individual representatives of each TSP shall be to ensure that network issues involving all carriers are addressed within their organizations and that any associated work is performed within their organization to implement the new area code as per the Implementation Schedule in Attachment 1.

4.0	Network Testing and Activation of New Area Code

In preparation for the start of inter-carrier testing all TSPs are expected to modify their networks, systems databases, and Operator Services and Directory Assistance databases, as per the Implementation Schedule contained in Attachment 1.

5.0	9-1-1 Service

There are two 9-1-1 Bell Canada tandem switches in NPA 514.  These switches will be used for 9-1-1 service in the new NPA.  In order to distinguish between the existing 514 area code and the new overlay area code, affected carriers must provide separate trunk groups for each NPA to accommodate the multi-frequency (MF) signaling requirements of 9-1-1.  The definition of affected carriers currently excludes Wireless Service Providers.  The existing procedure for implementing new TSP trunk groups for 9-1-1 traffic, including testing with Bell Canada's 9-1-1 Control Center, should be used.  All TSP related changes that impact 9-1-1 must be completed in accordance with the Implementation Schedule contained in Attachment 1.

TSPs who intend to provide service using CO Codes in NPA 438 or to port numbers into their switch from NPA 438, shall establish 9-1-1 trunking and associated interconnection arrangements as per existing interconnection agreements.  TSPs that provide 9-1-1 networking services to any Public Safety Answering Point (PSAP) shall establish 9-1-1 trunking and associated interconnection arrangements as per existing interconnection agreements.  These arrangements shall be made possible prior to the relief date upon request of TSPs, and provided that these arrangements are in accordance with the timelines, terms and conditions set out in existing interconnection agreements.

6.0	International Gateway Service Providers

International Gateway Service Providers are responsible to implement changes to their network in order to accommodate the new area code.

It is recommended that Commission staff notify Canadian International Gateway Service Providers of the implementation of the new NPA.

7.0	Payphone Service Providers

It is the responsibility of each Payphone Service Provider to update any system associated with the operation of their payphones in order to accommodate the new NPA and local 10-digit dialing.  As well, each Payphone Service Provider must update any written instructions affixed to their payphones to advise customers that 10-digit dialing is required for local calls.

It is recommended that Commission staff notify Payphone Service Providers of the implementation of the new NPA.

8.0	Intra Carrier Network and Customer Interface

All TSPs must make and test the necessary internal system and customer interface changes prior to 7 February 2004 in order to accommodate the new overlay NPA.  For example, each TSP is responsible to determine the impact of the overlay mode of operations on the products and services it provides to its own customers.  Each TSP is responsible to make all necessary modifications to ensure service will be maintained during and after the relief implementation period for its own customers.  Furthermore, TSPs shall notify all of their customers of the introduction of the new NPA and 10-digit dialing in accordance with the Consumer Awareness Program (see Attachment 2).

9.0	Other Telecommunication Service Users

Users of telecommunications services in NPA 514 and elsewhere are required to make, by 7 February 2004, the necessary changes to their telecommunications systems and equipment in order to send and receive calls over the Public Switched Telephone Network (PSTN), in order to accommodate the new overlay NPA 438.  Users include, but are not limited to, 9-1-1 PSAPs, alarm companies, internet service providers, paging companies, owners of Customer Premises Equipment, unified messaging service companies, governments, apartment intercom owners, and the general public.  Users that may be impacted by the implementation of the permissive dialing announcement should complete all necessary changes prior to 18 October 2003, the beginning of  the phase-in period for the standard text permissive dialing announcement.

10.0	Standard Network Switch Announcements

In Decision 2001-648, the Commission directed carriers to implement the permissive dialing period beginning on 18 October 2003 and ending on 7 February 2004. Also, the Commission permitted carriers to phase-in the standard text permissive dialing announcement between 18 October 2003 and 25 October 2003, and to phase-out this announcement between 7 February 2004 and 14 February 2004.

Accordingly, the RPC notes that CO Codes in the new NPA can only be activated in the network after the 14th of February 2004.

The following standard network announcements must be implemented by all carriers operating in NPA 514 in accordance with the Implementation Schedule:

Permissive Dialing Announcement - From 18 October 2003 - 7 February 2004

The NPA 514 RPC recommends that the standard network announcement text during this period be as follows.  This announcement text is based upon industry experience, the need for bilingual announcements in the NPA 514 area, and the associated need for a short message, due to technical limitations, to educate callers.  Accordingly, it is recommended that the following revised standard announcement be placed on calls dialed using 7-digits during this period:

Le numéro local que vous avez composé doit être précédé de son indicatif régional. Votre appel sera maintenant acheminé.  Lors d'appels subséquents au même numéro, veuillez composer l'indicatif régional.  The local number you have dialed must be preceded by its area code.  Your call will now proceed.  For future calls to this number, please dial the area code.

Mandatory 10 Digit Dialing Announcement – From 7 February 2004 – 10 May 2004

It is recommended that the Mandatory 10 Digit Dialing Announcement be provided on all local calls dialed using 7 digits commencing on 7 February 2004 and ending on 10 May 2004, as this would be an appropriate time period before introducing each carrier's standard announcement.  The following announcement will be placed on all calls dialed using 7-digits after the first announcement period ends and 10 digit local dialing becomes mandatory:

Le numéro local que vous avez composé doit être précédé de son indicatif régional. Votre appel ne peut être établi.  Veuillez raccrocher et recommencer en composant l'indicatif régional.  The local number you have dialed must be preceded by its area code.  This call cannot be completed as dialed. Please hang up and redial using the area code.

After 10 May 2004, each carrier’s standard announcement should be used for all calls dialed using 7 digits (e.g., "Your call cannot be completed as dialed.  Please check the number and try your call again.  This is a recording.").

With respect to treatment of calls and application of announcements during the permissive dialing period, all carriers must comply with the following arrangements.

a)	It is the responsibility of each TSP to implement the appropriate network switch announcement for all calls originating from their own switch.

b)	Commencing on the start date for the permissive dialing period, 18 October 2003, each TSP must implement its own announcements on all 7-digit dialed calls originated by its own customers.  All TSPs must route such 7-digit dialed calls to other TSPs only in a 10-digit format.

c)	Commencing on 7 February 2004, TSPs must not accept 7-digit dialed calls from their customers.  Appropriate routing using 10 digits and announcements must be implemented by each TSP in order to stop processing local 7-digit dialed calls (with the exception of 310-XXXX calls that may continue to be dialed using 7 digits but must be routed using 10 digits).  Announcements stated above will be used to advise the customer to hang up and redial again in a 10-digit format.

11.0	Directories

It is the responsibility of Directory Service Providers to make the necessary changes to their systems and directories to facilitate the introduction of the new area code and local 10-digit dialing.

Directories published after the Relief Date of 7 February 2004 must identify the area code as part of the telephone number.  All directory publishers should modify their systems to accept telephone numbers in the 10-digit format.

12.0	Jeopardy Contingency Plan

The recommended Jeopardy Contingency Plan (JCP) is attached to this Implementation Plan (Attachment 4).  As per section 13 below, the RPC has agreed to modify the Jeopardy Contingency Plan to reflect the Commission’s Decisions 2001-365 and 2001-648.

13.0	Special Overlay Pool for Initial Code Assignments

In CRTC Decision 2001-365 “Assignment of central office codes following relief of an area code”, the Commission considered the issue of setting aside codes for future new entrants and directed that a pool of CO codes be made accessible to any carrier applying for an initial code in a particular exchange following the introduction of a new area code using the overlay method.

Specifically, the CRTC directed that:

“a) a pool of CO codes be set aside for assignment to any carrier requesting an initial code, as described by the Canadian Central Office (NXX) Code Assignment Guidelines, for a particular exchange. CO codes assigned from this pool should not be replaced. This pool will be maintained for a period of only two years following the introduction of a new area code to avoid an undue impact on the exhaust of the new area code. Where such a pool exists, all initial code assignments shall be made from the pool. In cases where the Commission has not established the number of CO codes for this special pool, the appropriate CISC Ad Hoc Relief Planning Committee may make a recommendation to the Commission via the CISC process with regard to the number of CO codes for the pool; and

b) all other CO codes remaining in the original area code and that are not part of the pool set aside for use as initial codes may be assigned using the normal administrative procedures set out in the Canadian Central Office (NXX) Code Assignment Guidelines.”

In the initial Jeopardy Contingency Plan, the RPC recommended that 12 CO Codes be set aside for assignment to Future New Entrants until relief is implemented on June 7, 2003.  Accordingly, the RPC has agreed to modify the Jeopardy Contingency Plan to reflect CRTC Decisions 2001-365 and 2001-648.

In establishing the Jeopardy Contingency Plan, the RPC considered that NPA 514 consists of only 6 exchanges, which have free calling and a very strong community of interest with each other.  Given the nature of local free calling amongst all exchanges of NPA 514, and the fact that the Montreal exchange is the center of all business activity, most future new entrants would most likely establish their business in the Montreal exchange before expanding to other neighboring NPA 514 exchanges.

As the Committee previously agreed that 12 CO codes should be set-aside for future few entrants, and it is expected that 12 CO Codes would be sufficient to accommodate the needs of future new entrants, the RPC recommends that a pool of 12 CO codes be set aside for assignment to any carrier requesting an initial code, as per Decision 2001-365.

| NPA 514 RELIEF PLAN IMPLEMENTATION SCHEDULE |
| --- |
| New NPA: 438 |
| Method: Distributed Overlay |
| Relief Date: 07 February 2004 |
| Projected Exhaust Date: July 2005 based upon S-COCUS dated 27 October 2001 |
| CRTC Order # 2000-1187 & Decision 2001-648 |
| Milestones: |
|  | 31 May 2001 - Submit Relief Implementation Plan to CRTC |
|  | 19 December 2001 – Submit Revised Relief Implementation Plan to CRTC |
|  | 18 October 2003 - Begin 10-Digit Automatic Announcement on all 7-Digit Local Calls |
|  | 7 February 2004 - Mandatory 10-Digit Dialing for all Local Calls |
| IMPLEMENTATION REQUIREMENTS (Chronological) |
|  | Item | Prime | Start | End | Comp-leted (X) | Dependencies | Remarks |
| 1 | Network Readiness for Inter-Carrier Testing | Service Providers | Dec 22, 2000 | Feb 7, 2004 |  | All Intra Network Switch Translations Complete | Tests have to be arranged on a bilateral basis between different Service Providers and in accordance with bilateral agreements. Some tests cannot be fully conducted until the Service Provider has opened a code in 438. |
|  | - Signaling Networks |  |  |  |  |  |  |
|  | - Toll |  |  |  |  |  |  |
|  | - Local |  |  |  |  |  |  |
| 2 | International Gateway Switch Translations | Gateway Switch Owners | Dec 22, 2000 | Oct 17 2003 |  | None | The RPC request CRTC staff to contact Gateway Switch Owners. |
| 3 | Payphone Providers Reprogram Payphones | Payphone Providers | Dec 22, 2000 | Oct 17, 2003 |  | Permissive Dialing Period | The RPC request CRTC staff to contact Payphone Providers. |
| 4 | Databases | Database Owners | Dec 22, 2000 | Feb 7, 2004 |  | None |  |
|  | - Capacity & Capability of Toll Free SMS | Database Owners | Dec 22, 2000 | Feb 7, 2004 |  |  | Each Service Provider will notify the NIWG co-chairs when the updates to the databases have been successfully completed. Specific concerns shall be identified to CRTC staff by individual Service Providers as they arise. |
|  | - Capacity & Capability of all LNP Databases | Database Owners | Dec 22, 2000 | Feb 7, 2004 |  |  | Each Service Provider will notify the NIWG co-chairs when the updates to the databases have been successfully completed. Specific concerns shall be identified to CRTC staff by individual Service Providers as they arise. |
|  | - ISCP & Service Order Systems | Database Owners | Dec 22, 2000 | Feb 7, 2004 |  |  | Each Service Provider will notify the NIWG co-chairs when the updates to the databases have been successfully completed. Specific concerns shall be identified to CRTC staff by individual Service Providers as they arise. |
| 5 | Operator Services & Directory Assistance | Service Providers | Dec 22, 2000 | Feb 7, 2004 |  | None | Each Service Provider will notify the NIWG co-chairs when the updates to the databases have been successfully completed. Specific concerns shall be identified to CRTC staff by individual Service Providers as they arise. |
| 6 | 9-1-1 Databases | PSAPS & Service Providers | Dec 22, 2000 | Feb 7, 2004 |  | None |  |
| 7 | 9-1-1 Interconnection |  | See Remarks | See Remarks |  |  | Prior to placing any numbers from the new NPA in service, each affected carrier must have in service NPA specific 911 trunks (MF trunking requirement for affected carriers). Testing to the 9-1-1 tandem can be completed earlier. However, full end to end tests cannot be conducted until first 438 code is opened by the Service Provider. |
| 8 | RPC forms NIWG and CAPWG | RPC | Feb 26, 2001 | Mar 15, 2001 | X |  |  |
| 9 | Development of Standard Announcement Scripts for use within all Networks | RPC | Feb 26, 2001 | May 1, 2001 | X | None | Bilingual announcements are recommended where the language of choice of the caller is not known. However, each Service Provider may decide to provide unilingual announcements when the preferred language of the caller is known. |
| 10 | Volunteers for Test Number / Identify Test Numbers | Volunteer Service providers | Feb 26, 2001 | Feb 7, 2003 |  | None | As at the date this RIP was developed, the following test numbers have been agreed: 510-TEST (Call-Net), 610-TEST (Bell Canada), 810-TEST (AT & T Canada). The test numbers must be agreed and included in the Test Plan. |
| 11 | Develop Inter-Carrier Network Test Plan | NIWG | Feb 26, 2001 | Feb 7, 2003 |  |  | Tests have to be arranged on a bilateral basis between different Service Providers and in accordance with bilateral agreements. Some tests cannot be fully conducted until the Service Provider has opened a code in 438. |
| 12 | Telcordia Database Updates to Include New Area Code to permit routing to test numbers | CNA | Feb 26, 2001 | Dec 31, 2003 |  | None |  |
| 13 | Committee Develops Implementation Plan, Consumer Education & Awareness Plan, JCP & TIF Report | RPC | Feb 26, 2001 | May 1, 2001 | X | Order CRTC 2000-1187 | Allows one month for CISC approval and submission to CRTC for approval. To be provided by the Relief Planning Committee. |
| 14 | Submit Implementation Plan, Consumer Awareness Plan & JCP to CISC for Review | RPC |  | May 1, 2001 | X | Development of Implementation Plan, Consumer Awareness Plan & JCP | To be provided by the Relief Planning Committee |
| 15 | CISC submit Implementation Plan to CRTC for approval | CISC | May 1, 2001 | May 31, 2001 | X |  | Allows one month for CISC approval and submission to CRTC for approval. This means NIWG Report has to be completed by end of April 2001. |
| 15A | RPC develops and submits revised RIP to CISC | RPC | Oct 31 2001 | Dec 19, 2001 |  | CRTC Decision 2001-648 | RPC submits modifications based on revised dates contained in CRTC Decision 2001-648 |
| 15B | CISC submits revised RIP to CRTC | CISC | Dec 19, 2001 | Feb 15, 2002 |  |  |  |
| 16 | Development of Planning Letter to NANPA | CNA |  | March 15, 2002 |  | None | May be developed sooner. |
| 17 | RPC Review and Approves PL | RPC |  | March 15, 2002 |  |  | May be reviewed sooner. |
| 18 | Submission of Planning Letter to NANPA | CNA |  | March 22, 2002 |  | Development of Planning Letter | May be sent sooner. |
| 19 | NANPA Posts Planning Letter | NANPA |  | Apr 5, 2002 |  |  |  |
| 20 | Test Number(s) Network Ready Date (Translations in Switch) | Service Providers | Dec 31, 2002 | March 17, 2003 |  | Telcordia Database Updates |  |
| 21 | Submission of NIWG Progress Report (Intra Carrier) to RPC | NIWG |  | Jan 15, 2003 |  |  | Two months before test numbers are placed in service, al Service Providers shall notify the NIWG co-chairs of general network readiness. Specific concerns shall be identified to CRTC staff as they arise. |
| 22 | RPC submits Progress Report to CISC/CRTC | RPC |  | Jan 29, 2003 |  |  |  |
| 23 | Submission of NIWG Progress Report (Intra Carrier) to RPC | NIWG |  | Aug 18, 2003 |  |  | Two months prior to the permissive dialing date, all Service Providers shall notify the NIWG co-chairs of general network readiness. Specific concerns shall be identified to CRTC staff as they arise |
| 24 | RPC submits Progress Report to CISC/CRTC | RPC |  | Sept 8, 2003 |  |  |  |
| 25 | Inter Carrier Testing | Service Providers | March 17 2003 | Oct 17, 2003 |  |  | In accordance with existing bilateral LNI agreements. NIWG should determine the start date for inclusion in this plan. |
| 26 | Submission of NIWG Progress Report (Intra Carrier) to RPC | NIWG |  | Dec 8, 2003 |  |  | Two months prior to the relief date, all Service providers shall notify the NIWG co-chairs of general network readiness. Specific concerns shall be identified to CRTC staff as they arise. |
| 27 | RPC submits Progress Report to CISC/CRTC | RPC |  | Jan 5, 2004 |  |  |  |
| 28 | Return Test Codes to the Assignment Pool | Service Providers |  | March 8, 2004 |  |  |  |
| 29 | Submission of NIWG Progress Report (Intra Carrier) to RPC | NIWG |  | March 22, 2004 |  |  | One month after the relief date. Service providers shall notify the NIWG co-chairs of general network readiness. Specific concerns shall be identified to CRTC staff as they arise. |
| 30 | RPC submits Final Report to CISC/CRTC | RPC | Feb 7, 2004 | Apr 12, 2004 |  |  |  |
| 31 | Change Mandatory 10 Digit Dialing Announcement to standard announcement | Service Providers |  | May 10, 2004 |  |  |  |

NPA 514 Relief

Consumer Education and Awareness Plan (CAP)

Introduction

In accordance with Order CRTC 2000-1187, the CISC Ad Hoc NPA 514 Relief Planning Committee (the Committee) has been directed to file a Consumer Education and Awareness Plan.  Accordingly, the Committee has established a Consumer Awareness Plan Working Group (CAPWG) to develop and implement this Consumer Education and Awareness Plan.

This Consumer Education and Awareness Plan identifies key milestones and establishes completion dates as agreed to by the Committee.  It was the responsibility of all telecommunications service providers operating or intending to operate in NPA 514 before June 7, 2003 to file their individual consumer awareness plans with the Commission by September 30, 2001, implement those programs in accordance with this Consumer Education and Awareness Plan, and submit progress reports to the Committee for inclusion in the Progress and Final Reports to be filed with the Commission.  As the Commission issued Decision 2001-648 on 15 October 2001, it is the responsibility of all telecommunications service providers operating or intending to operate in NPA 514 before February 7, 2004 to file their modified or initial individual consumer awareness plans with the Commission by April 1, 2002.

In order to implement the Consumer Education and Awareness Plan, telecommunications service providers may act individually or collectively to accomplish their objectives.  However, where telecommunications service providers act collectively, such service providers are individually responsible to report their progress to the Committee.

All telecommunications service providers are required to report any major relief plan concerns as they are identified, along with proposed solutions, and to address consumer concerns reported directly to the Commission.

Communications Objectives

The Communications Objectives of this Consumer Education and Awareness Plan are as follows:

- Increase awareness of the introduction of local 10-digit dialing and the new area code 438.

- Advise customers of the need to reprogram their customer provided equipment prior to 18 October 2003 (when the network announcements commence) to facilitate the transition to 10-digit dialing.

- Encourage callers to adopt 10-digit dialing for all local calls in accordance with the timeframe in the NPA 514 Relief Consumer Education and Awareness Plan Timeline.

- Provide open communication channels to address questions and concerns from residents and businesses regarding 10-digit dialing implementation.

- Continue to lay the foundation for seamless addition of new area codes in the future through successful transition to local 10-digit dialing.

Communications Tactics

Telecommunications service providers may consider using any of the following tactics to accomplish their consumer awareness activities.  Telecommunications service providers may opt to implement some or all of these tactics on their own or as part of an alliance with other telecommunications service providers.

Media Relations

To introduce and raise awareness of 10-digit dialing and the new area code 438, service providers should conduct an ongoing media relations campaign targeting key media (including local dailies, broadcast media, and community publications) in the 514 region as well as the surrounding area.  Service providers should offer spokespersons for interviews that focus on how residents and businesses can prepare for the transition and to encourage them to start getting ready now.

Service providers should determine newsworthy announcements and issue press releases accordingly.  The press release program will serve to update local media on the progress of 10-digit dialing and the introduction of the new area code.

When required, service providers should issue a series of media alerts and public service announcements to local radio and broadcast stations to provide updated information on 10-digit dialing and the new area code.

The Canadian Numbering Administration (CNA) shall act as a spokesperson for the NPA 514 Relief Planning Committee, including references to CRTC regulations as they relate to 10-digit dialing and the new area code.

Each service provider should identify its own spokesperson to speak on behalf of its company.  Any alliance of telecommunications service providers may also have its own spokesperson.

Service Providers' Websites

Service providers should provide up-to-date information about local 10-digit dialing and the new area code on their internet websites.

Customer Bill Inserts

Service providers should distribute bill inserts to their customers advising them of the key dates and changes to equipment.

Advertising Campaign

Service providers could implement their own individual media advertising and voluntarily participate in a media advertising campaign coordinated with other telecommunications service providers’ activities to increase awareness amongst consumers in NPA 514.  All media advertising campaigns, whether conducted individually or collectively, should meet the objective of providing clear and consistent messages to consumers as established in this program.

Other Means of Customer Communications

Service provider should use other means, as required, to reach their customers and provide appropriate information about the new area code 438 (e.g. customer messaging, direct customer contacts, Interactive Voice Response, etc).

Communications Theme:

In the initial Relief Implementation Plan, it was stated that the theme for the NPA 514 Consumer Education and Awareness Plan will be determined by the CAPWG before 31 August 2001 and submitted to the Relief Planning Committee, CISC Steering Committee and CRTC accordingly.

The theme for the NPA 514 Consumer Education and Awareness Plan was determined by the CAPWG on 29 August 2001 and submitted to the Relief Planning Committee, CISC Steering Committee and CRTC accordingly.

As the CRTC changed the start date for permissive dialing in Decision 2001-648, the theme is modified as follows: The Island of Montréal is growing with a new area code 438.  Starting October 18, 2003, dial the area code and the telephone number when making local calls in Montréal.

Key Messages:

The following Key Messages should be included in customer awareness activities:

- To meet the growing demand for telecommunications services, the new area code 438 is coming to the 514 area in 2003.  This will require 10-digit dialing for local calls.

- The new area code 438 will co-exist with the current 514 area code and cover the same geographic area.

- Customers will keep their current area code and telephone number however, after 14 February 2004, new telephone numbers may be activated using the new area code 438.

- Customers may begin reprogramming their telecommunications equipment today and should have it completed by 18 October 2003 (when the network announcements begin for local calls dialed using 7-digits) to accommodate 10-digit local dialing.

- Starting on 18 October 2003, local calls dialed using only 7-digits may be preceded by a recorded announcement reminding callers to dial 10-digits for local calls.  Voice calls will then be automatically completed.  The recorded messages may prevent local data calls dialed using only 7-digits from being completed.

- Mandatory 10-digit local dialing begins on 7 February 2004.  Commencing on that date, all calls dialed using 7-digits will be routed to an announcement and will not be completed.

- Local calling areas and prices will not change.

- Long distance calling areas and prices will not change.

- Emergency calls (9-1-1), directory assistance (411), repair (611) and relay service (711) will continue to be dialed using three digits.

Consumer Education and Awareness Plan Timeline

The following Consumer Education and Awareness Plan Timeline shall be adopted by all telecommunications service providers who have customers or who plan to have customers in NPA 514 prior to 7 February 2004.  It is the responsibility of each telecommunications service provider to implement and provide progress reports to the CAPWG on its own consumer education and awareness activities in accordance with the following Consumer Education and Awareness Plan Timeline.

# Consumer Education and Awareness Plan Timeline

| Timeframe | Activities |
| --- | --- |
| February 2001 - December 2001 | Form NPA 514 Consumer Awareness Plan Working Group (CAPWG) by 15 March 2001. The first meeting will take place during the week of 19 March 2001. CAPWG to review & agree on NPA 514 Consumer Education and Awareness Plan, including time frames herein, by 29 March 2001. NPA 514 Relief Planning Committee (RPC) submits Implementation Plan containing Consumer Education and Awareness Plan to CISC by 1 May 2001. CISC submits Implementation Plan & Consumer Education and Awareness Plan to CRTC by 31 May 2001. All telecommunications service providers shall implement consumer awareness activities in accordance with the Consumer Education and Awareness Plan. CAPWG to determine the theme for the NPA 514 Consumer Education and Awareness Plan by 31 August 2001, and to submit it to the Relief Planning Committee, CISC Steering Committee and CRTC accordingly. CAPWG determined the theme for the NPA 514 Consumer Education and Awareness Plan on 29 August 2001, and submitted it to the Relief Planning Committee, CISC Steering Committee and CRTC accordingly. NPA 514 RPC submits revised Relief Implementation Plan to CISC by 19 December 2001. |
| January 2002 - December 2002 | CISC submits revised Relief Plan to CRTC by 15 February 2002 (to reflect changes in Decision 2001-648) All telecommunications service providers shall update their consumer awareness plans in accordance with CRTC Decision 2001-648 and submit them to CRTC staff (sheehan.carter@crtc.gc.ca) by 1 April 2002. All telecommunications service providers will begin consumer awareness activities by 1 April 2002 regarding the implementation of 10-digit dialing and the new NPA. All telecommunications service providers will have notified all their respective business customers (e.g., alarm companies, multi-dwelling units, corporate accounts, 9-1-1 PSAPs and governments) in NPA 514 regarding the implementation of 10-digit dialing, introduction of the new NPA and the possible need to make modifications to telecommunication equipment, by 30 September 2002. All telecommunications service providers will have notified all their respective customers in NPA 514 regarding the implementation of 10-digit dialing, introduction of the new NPA, and timing, by 1 December 2002. All telecommunications service providers will, individually or collectively, submit written reports on the status of their consumer awareness activities to the CAPWG by 21 December 2002 for inclusion in the January 2003 Progress Report. If telecommunications service providers do not submit their progress reports to the CAPWG, the CAPWG shall only submit those received to the RPC. |

| January 2003 – December 2003 | The CAPWG will submit the Progress Report on 15 January 2003 to the RPC for review. RPC will submit a Progress Report to the CISC/CRTC by 29 January 2003. All telecommunications service providers will continue consumer awareness activities. All telecommunications service providers will introduce the network 10-digit dialing standard announcement and automatic call completion on 18 October 2003. All telecommunications service providers will, individually or collectively, submit written reports on the status of their consumer awareness activities to the CAPWG by 4 August 2003 and 24 November 2003 for inclusion in the September and January Progress Reports. The CAPWG will submit Progress Reports by 18 August 2003 and 8 December 2003 to the RPC for review. RPC will submit Progress Reports to the CISC/CRTC by 8 September 2003 and 5 January 2004. |
| --- | --- |
| January 2004 – April 2004 | All telecommunications service providers will continue consumer awareness activities. All telecommunications service providers will introduce mandatory 10-digit local dialing on 7 February 2004. Relief Date: 7 February 2004 All telecommunications service providers will submit written reports on their consumer awareness activities to the CAPWG by 8 March 2004 for inclusion in the CAPWG Final Report. The CAPWG will submit the CAPWG Final Report to the RPC for review by 22 March 2004. RPC will submit the final RPC Final Report to the CISC and CRTC for review by 12 April 2004. |

Intra-Carrier Network, Database and Customer Interface

Each Service Provider employs a variety of information/operation support systems for the operation, maintenance, control, and administration of its network and to serve its customers.  Each Service Provider is responsible to make the necessary changes in their systems in order to operate in the new overlay environment and specifically to process information about the full 10-digit telephone number of each subscriber.  Also, each Service Provider is responsible to ensure its own suppliers of products and services (e.g., Operator Services) implement the changes necessary for the new NPA.  Accordingly, no activities have been identified for the coordination of these functions between different Service Providers.  These “internal” systems include, but are not limited to, the following functions:

- Operations Support

- Products & Services

- Marketing & Sales

- Carrier Services

- Network Planning & Provisioning

- Network Operations

- Service Assurance

- Billing

- Financial Systems

- Customer Care & Customer Services (e.g., Business Offices)

- Operator Services

- Directories

- Direct Marketing Centers

- Quality Control

- Service Provisioning & Activation

- Repair Services

- Human Resources/Logistics

- Corporate Information Databases

- Customer Provided Equipment Reprogramming, Upgrades and Testing

- Other

Jeopardy Contingency Plan

NPA 514

The following measures shall be implemented by all CO Code Holders in NPA 514 in the event that a Jeopardy Condition is declared by the CNA.

- Telecommunications service providers will implement the following conservation methods when a Jeopardy Condition is declared:

  - age disconnected residential telephone numbers for a maximum of two months;

  - age disconnected wireless telephone numbers for a maximum of three months;

  - age disconnected business telephone numbers for a maximum of six months.  Under special circumstances, the six month aging limit for business telephone numbers may be extended to twelve months if required to accommodate local directory publishing dates for high volume call-in applications (e.g., heavily advertised local business numbers such as radio talk shows, food ordering services, ticket sales, chat lines), or for numbers associated with public service emergency applications or for numbers advertised in directories for which customers have requested reference of calls;

  - return all CO Codes that are not being used nor intended to be used to directly serve customers to the assignment pool within two months (e.g., plant test codes);

  - all CO Code Holders should work towards, and encourage existing customers, to either activate or return the reserved numbers in order to bring the reserved quantity down to a maximum of 10% of the quantity of numbers In-Service for that customer;

  - the quantity of reserved numbers shall not be increased by new reservation requests by existing customers to more than 10% of the quantity of numbers in service for that customer.  In the case of new customers, number reservations shall be limited to 10% of the total quantity of telephone numbers being placed into service for that customer;

  - within 45 days from the date that the CNA declares a Jeopardy Condition, CO Code Holders shall submit a Part 1 Form for each reserved CO Code either returning the reserved CO Code to the CNA or requesting assignment of the reserved CO Code, as per these conservation methods.  Once the 45 day period has elapsed, the CNA shall initiate reclamation activities for any reserved CO Codes for which it has not received a Part 1 Form;

  - reservations of CO Codes for telecommunications service providers will not be permitted until NPA relief is provided;

  - for all CO Codes that were assigned prior to the Jeopardy Condition being declared, the CO Codes must be placed In-Service within three months of the effective date for CO Code activation in the network, or within three months of the date that the Jeopardy Condition was declared.  The CNA shall initiate reclamation procedures for all CO Codes that have not been placed In-Service within this timeframe;

  - reclaimed CO Codes will be made available for general assignment after a three month aging period.

- For new applications for Initial Codes, each CO Code Holder shall certify that the CO Code will be activated in the network and placed in service within four months of the date of application for the Code.  If the CNA does not receive a Part 4 Form within this timeframe, confirming that the CO Code has been placed in service, the CNA will initiate reclamation measures.  If the Code Holder can demonstrate that, due to circumstances beyond its control, that the In-Service date has been delayed not more than six months from the original application date, then the CNA may grant an extension to the In-Service date, so long as the In-Service date is not more than six months beyond the original application date.  If the In-Service date has been delayed more than six months from the original application date, then the CNA shall reclaim the Code.

- When applying for a CO Code for growth, CO Code Holders shall, for the switching entity/POI:

  - complete and submit the attached Telephone Number Utilization Report Form;

  - certify that all held telephone numbers have been released;

  - certify that reserved numbers do not exceed 10% of the total quantity of numbers;

  - certify that all existing CO Codes per service provided by that switching entity or POI, are projected to exhaust within four months and provide supporting documentation (i.e., complete Appendix B Months to Exhaust Certification Worksheet); and,

  - certify that each reseller’s/dealer’s inventory has been reduced to an amount equal to two times the highest month’s end customer number assignment rate from the previous year for that reseller/dealer.  This certification must be provided at the time of applying for a CO Code for growth or within 60 days from the date that the CNA declares a Jeopardy Condition, whichever is later.  In the event that the Code Applicant does not submit the certification within 60 days of the date the CNA declares a Jeopardy Condition, then the CNA shall advise Commission staff.  Exceptional issues (e.g., inventory provision for start-up resellers/dealers, inventory provision for resellers/dealers that anticipate activations in excess of historical trends, and resellers/dealers that refuse to cooperate in reducing their inventories) may be referred to the Commission for resolution pursuant to item 14 of this JCP.

- Any CO Codes for growth assigned after the implementation of this JCP must be activated in the network and placed In-Service within four months of assignment.  In the event that a CO Code Holder is unable to place the CO Code In-Service within four months of the date of assignment, the CO Code Holder must submit a written request for extension to the CNA.  Such written requests must include documentation explaining the reason(s) for the missed date and proposing the new In-Service date.  If the explanation includes reasons beyond the control of the CO Code Holder, the CNA may extend the In-Service date a maximum of one month.  If the CO Code Holder does not place the CO Code In-Service within the one month extension, the CNA shall reclaim the CO Code immediately at the end of the one month extension.

- A telecommunications service provider that has multiple switching entities within an exchange area shall examine the possibility of, and implement where feasible, number sharing between those switches as a potential method to delay requirements for additional CO Codes.

- The CNA will compare the initial NPA 514 J-COCUS input to recent NPA 514 COCUS inputs, in order to assess forecasting trends.  The CNA shall monitor all inputs and shall test them for reasonableness in consultation with the telecommunications service provider.  If the CNA is dissatisfied with the reasonableness, or the rationale provided for the deviations, then the matter will be referred to the Commission.

- The CNA will request subsequent J-COCUS input from all potential and current CO Code Holders quarterly until relief is provided.  The initial J-COCUS input will be used as a baseline for comparison of subsequent J-COCUS input as well as to evaluate the effectiveness of the JCP.  The CNA shall monitor all J-COCUS inputs and shall test them for reasonableness in consultation with the telecommunications service provider.  If the CNA is dissatisfied with the reasonableness, or the rationale provided for the deviations, then the matter will be referred to the Commission.

- When a CO Code Applicant requests more CO Codes than it identified in its most recent J-COCUS forecast, the CNA will discuss the matter with the Code Applicant and if the Code Applicant wishes to proceed with the request, the CNA will forward the request to CRTC staff for consideration.

- The CO Codes identified in the NPA CO Code Inventory Chart as “Assignable CO Codes in a Jeopardy Condition” will be assigned in the order determined by the Relief Planning Committee (RPC) after all CO Codes which are available for assignment at the time the Jeopardy Condition is declared have been assigned.

- After each J-COCUS, the CNA shall provide the Commission and the RPC participants with a report providing an updated NPA CO Code Inventory Chart for the NPA in jeopardy as well as the aggregate results of the most recent J-COCUS.

- This JCP shall remain in effect until NPA Relief has been implemented.

- Exceptional issues or concerns may be referred by the CNA, or by individual entities (with a courtesy copy to the CNA), to the Commission for resolution.

- If the CNA determines that the implementation of the JCP has not extended the Projected Exhaust Date of the NPA beyond the Relief Date, then it is anticipated that further CO Code conservation and assignment procedures will be ordered by the Commission (e.g., rationing, lottery, etc.).

|  |  |  | Telephone Number Utilization Report |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Entity Name: |  |  |  | Contact name: |  |  |
| Address : |  |  | City, Prov/Terr, Postal code: |  |
| Telephone: |  |  |  | Facsimile: |  |  |
| E-Mail : |  |  |  |  |  |  |  |  |
| Date : |  |  |  |  |  |  |  |  |
| Telephone Number Utilization for: | Switch/POI CLLI: |  |  |  |  |
|  |  |  |  | Exchange Name |  | Province / Territory : |  |
| NPA | NXX | Portable (Y or N) | Quantities of Telephone Numbers | % Utilization |
|  |  |  | Reseller Inventory | Assigned | R&H | Admin | Ported Out | Available | Aging |  |
| TOTAL |  |  |  |  |  |  |  |  |
|  | % Utilization = (Reseller Inventory+Assigned+R&H+Admin+Ported Out+Aging)/(100*No of NXXs) |